TEST PLAN DOCUMENT

1. Document Information

| Field | Details |
| --- | --- |
| Project Name | Tricentis Demo Web Shop |
| Application Name | Demo Web Shop E-Commerce Portal |
| Document Name | Test Plan |
| Document ID | TP-DWS-001 |
| Version | 1.0 |
| Date | 02-09-2026 |
| Prepared By | QA Engineer |
| Reviewed By | QA Lead |
| Approved By | Test Manager |
| Document Status | Draft |

2. Document Revision History

| Version | Date | Author | Description of Change | Reviewer | Approval |
| --- | --- | --- | --- | --- | --- |
| 1.0 | 02-09-2026 | QA Engineer | Initial Version | QA Lead | Pending |

3. Project Overview

3.1 Project Description

The Tricentis Demo Web Shop is a web-based e-commerce application that allows users to register, log in, browse products, search items, manage shopping carts and wishlists, place orders, maintain account information, and interact with various informational and social media links.

3.2 Business Objective

The primary objective of the application is to provide customers with a seamless online shopping experience that includes:

- User Registration and Authentication

- Product Browsing and Search

- Shopping Cart Management

- Wishlist Management

- Order Placement

- Customer Account Management

- Product Discovery through Categories, Manufacturers, and Tags

3.3 Application Overview

Major Modules

| Module | Features |
| --- | --- |
| User Management | Register, Login, Logout |
| Password Management | Forgot Password |
| Product Catalog | Categories, Products, Product Details |
| Search | Product Search |
| Shopping Cart | Add, Remove, Update Cart |
| Wishlist | Wishlist Management |
| Checkout | Billing, Shipping, Payment, Order Placement |
| Customer Account | My Account, Orders, Addresses |
| Informational Pages | Sitemap, About Us, Privacy Notice |
| Social Media | Facebook, Twitter, YouTube, RSS |
| Newsletter | Newsletter Subscription |
| Community Poll | User Voting |

3.4 Testing Objectives

The objective of testing is to verify that:

- Application functionality works according to business requirements.

- Users can successfully complete shopping workflows.

- Navigation and links are functioning correctly.

- Data validation works correctly.

- Security vulnerabilities are minimized.

- Application performs consistently across supported browsers.

- No critical defects prevent production readiness.

4. Scope of Testing

4.1 In Scope

| Module | Features |
| --- | --- |
| Registration | User Registration |
| Login | Login, Logout |
| Password Management | Forgot Password |
| Categories | Books, Computers, Electronics, Apparel & Shoes, Digital Downloads, Jewelry, Gift Cards |
| Product Catalog | Product Listing and Product Details |
| Search | Product Search |
| Shopping Cart | Add, Update, Remove Products |
| Wishlist | Add and Remove Wishlist Items |
| Checkout | Billing Address, Shipping Method, Payment, Order Confirmation |
| Customer Account | My Account, Orders, Addresses |
| Featured Products | Product Navigation |
| Newsletter | Newsletter Sign Up |
| Community Poll | Poll Submission |
| Manufacturers | Tricentis Manufacturer Page |
| Product Tags | Popular Tags and View All |
| Footer Links | Sitemap, Privacy Notice, Conditions of Use, Contact Us |
| Social Media Links | Facebook, Twitter, RSS, YouTube, Google+ |
| Copyright | Copyright Information Display |

4.2 Out of Scope

| Feature | Reason |
| --- | --- |
| Mobile Application | Application not available as native app |
| Third-party Payment Gateway Integration Testing | External service ownership |
| Performance Engineering | Separate performance cycle |
| Penetration Testing | Separate security engagement |
| Production Data Validation | Outside QA scope |

5. Test Items

| Test Item | Description | Version |
| --- | --- | --- |
| Web Application | Demo Web Shop Front-End | Current Release |
| Authentication Module | Login and Registration | Current Release |
| Product Catalog | Product Management | Current Release |
| Cart Module | Shopping Cart | Current Release |
| Checkout Module | End-to-End Purchase Workflow | Current Release |
| Customer Module | Account Features | Current Release |

6. Testing Types

Functional Testing

- Smoke Testing

- Sanity Testing

- Functional Testing

- Integration Testing

- Regression Testing

- End-to-End Testing

- User Acceptance Testing

Non-Functional Testing

- Security Testing

- Compatibility Testing

- Accessibility Testing

- Usability Testing

Additional Testing

- UI Testing

- Navigation Testing

- Link Validation Testing

- Cross Browser Testing

- Negative Testing

- Boundary Value Testing

- Exploratory Testing

7. Test Strategy

7.1 Test Approach

Testing will follow a risk-based approach.

Priority Order

- Registration

- Login

- Cart

- Checkout

- Order Placement

- My Account

- Product Search

- Wishlist

- Footer Links

- Social Media Links

Critical customer journeys will receive maximum testing coverage.

7.2 Manual Testing

Manual testing will cover:

- Functional Validation

- Negative Scenarios

- Boundary Value Analysis

- UI Validation

- Exploratory Testing

- Link Validation

7.3 Automation Testing

Automation will cover:

- Login

- Registration

- Search

- Cart

- Checkout

- Wishlist

- Regression Suite

- Smoke Suite

7.4 API Testing

Tools:

- Postman

- REST Assured

Validation Areas:

- Authentication APIs

- Customer APIs

- Product APIs

- Cart APIs

- Order APIs

7.5 Database Testing

Validation Areas:

- User Data

- Order Data

- Product Data

- Customer Profiles

- Address Information

Tools:

- SQL Server Management Studio

8. Test Environment

| Environment | Details |
| --- | --- |
| Environment | QA |
| Application URL | https://demowebshop.tricentis.com |
| Browser | Chrome, Edge, Firefox |
| OS | Windows 11 |
| Database | SQL Server |
| API Environment | QA Environment |
| Network | Internal Corporate Network |

9. Test Data Requirements

| Data Type | Example |
| --- | --- |
| Valid User | qauser01@testmail.com |
| Valid Password | Test@123 |
| Invalid User | invalid@testmail.com |
| Invalid Password | Wrong@123 |
| Cart Data | Product Quantity 1-10 |
| Wishlist Data | Available Products |
| Search Data | Books, Computers |
| Newsletter Data | email@testmail.com |
| Address Data | Test Address Information |
| Payment Data | Test Credit Card Data |

Note: Only approved test data and fictitious customer information will be used.

10. Resource Estimation

| Role | Count |
| --- | --- |
| Test Manager | 1 |
| QA Lead | 1 |
| Manual Tester | 2 |
| Automation Tester | 1 |
| Developer | 2 |
| DevOps | 1 |
| Business Analyst | 1 |

11. Test Deliverables

Before Testing

- Test Plan

- RTM

- Test Scenarios

- Test Cases

- Test Data Repository

- Automation Plan

During Testing

- Test Execution Results

- Defect Reports

- Test Status Reports

- Regression Reports

After Testing

- Test Summary Report

- Defect Summary Report

- Requirement Coverage Report

- Project Sign-Off

12. Requirements Traceability

Requirements will be mapped to:

- Test Scenarios

- Test Cases

- Test Data

- Defects

- Execution Results

RTM will provide end-to-end traceability.

13. Entry Criteria

Testing shall begin when:

- Requirements are approved

- QA environment is available

- Build deployment completed

- Test cases reviewed

- Test data available

- Required accesses granted

14. Exit Criteria

Testing will end when:

- 100% planned tests executed

- No Critical defects remain open

- No Blocker defects remain open

- Regression testing completed

- Stakeholder sign-off obtained

15. Defect Management

Defect Lifecycle

Plain Text

1

New

2

↓

3

Assigned

4

↓

5

Open

6

↓

7

Fixed

8

↓

9

Retest

10

↓

11

Verified

12

↓

13

Closed

Show more lines

Severity Levels

- Critical

- High

- Medium

- Low

Priority Levels

- P1

- P2

- P3

- P4

16. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Monitoring and Reporting |
| QA Lead | Review and Coordination |
| QA Engineer | Test Execution |
| Automation Engineer | Script Development |
| Developer | Bug Fixing |
| Business Analyst | Requirement Clarification |
| DevOps | Environment Support |

17. Tools

| Purpose | Tool |
| --- | --- |
| Test Management | Azure DevOps / Excel |
| Defect Management | Jira |
| UI Automation | Selenium / Playwright |
| API Testing | Postman |
| Source Control | Git |
| CI/CD | Jenkins |
| Reporting | Allure Reports |

18. Automation Strategy

Candidate Modules

- Login

- Registration

- Search

- Cart

- Checkout

- Wishlist

Framework

| Component | Technology |
| --- | --- |
| Language | Java / Python |
| Framework | TestNG / Pytest |
| Browser Automation | Selenium / Playwright |
| Reporting | Allure |
| Repository | Git |
| CI/CD | Jenkins |

19. Risks and Mitigation Plan

| Risk ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R001 | Environment Unavailable | Medium | High | Maintain Backup Environment |
| R002 | Requirement Changes | High | High | Impact Analysis and Review |
| R003 | Test Data Issues | Medium | Medium | Pre-create Test Data |
| R004 | Build Instability | Medium | High | Smoke Validation After Deployment |
| R005 | Broken External Links | Medium | Medium | Link Validation Testing |
| R006 | Social Media Links Changed | Medium | Medium | Update URLs During Testing |
| R007 | Checkout Workflow Failure | Medium | Critical | Early End-to-End Validation |

20. Test Schedule

| Activity | Owner | Status |
| --- | --- | --- |
| Requirement Analysis | QA | Planned |
| Test Planning | QA Lead | Planned |
| Test Scenario Creation | QA | Planned |
| Test Case Design | QA | Planned |
| Test Data Creation | QA | Planned |
| Environment Validation | DevOps | Planned |
| Smoke Testing | QA | Planned |
| Functional Testing | QA | Planned |
| Regression Testing | QA | Planned |
| Test Closure | QA Lead | Planned |

21. Communication and Reporting

| Report | Frequency | Audience |
| --- | --- | --- |
| Daily Status Report | Daily | QA Team |
| Defect Report | Daily | Dev Team |
| Test Execution Report | Weekly | Stakeholders |
| Risk Report | Weekly | Project Team |
| Test Summary Report | Closure | Management |

22. Release Recommendation

☐ Ready for Release

☐ Ready with Known Issues

☑ To Be Determined After Test Execution

23. Approval / Sign-Off

| Role | Status |
| --- | --- |
| Test Manager | Pending |
| QA Lead | Pending |
| Product Owner | Pending |
| Project Manager | Pending |

24. Appendix

Supporting Documents

- User Stories

- RTM

- Test Scenarios

- Test Cases

- Test Data Repository

- Defect Log

- Test Execution Report

- Application URLs

- Browser Compatibility Matrix

- Automation Framework Documentation